## Slide 1: Week 11 TA Debrief

## Slide 2: Dylan’s Work
MuJoCo Simulation working
Refining/fixing varying projects
Fix Graph Points node
  Adjust aspect ratio and dimensions of graph
  Center graph at (0, 0)
Cleaned up repository
Started implementing a launch file to use instead of launching each node individually
Started doing some Forward Kinematics (as a backup)

## Slide 3: Max’s Work
Current
Get data from robot_angles topic
Make a CSV from data which has the joint angles
  Had issue where time was missing, but fixed by adding angles at a constant time to the CSV
Setup gitlab runner
Future
Constrain velocity so robot doesn’t move too quickly
  If it moves to fast break the angles down sort of like a buffer
Visualise the angles across time
  This should ensure that our angles are correct and smooth

## Slide 4: Zach’s Work
Since Demo 1:
  Python ROS import issues resolution
  Preprocessing
    Refactoring preprocessing code into a separate node & resolving merge conflicts
    Publishing & graphing preprocessed points to visualize with a different color
  Get MoveIt IK working after Isaac prepared config
    Research on how to set up MoveIt IK solver service, APIs to perform inverse kinematics
    Testing & scaling (horizontal, vertical, depth) mediapipe points to be solvable with IK
    Planning next steps for IK, calibration mode
  ROS Wiki Entries
Current:
  Graphing scaled points before sending them to the kinematics solver
  Scaling points & solving for them with the depth camera,
  Team support – advice/discussion on Max’s velocity scaling & aiding testing for Maxim’s calibration work as needed

## Slide 5: Isaac’s Work
Research
  Wide Research of different inverse kinematic solutions
  Specifically MoveIt
  Some tracking: https://git.las.iastate.edu/SeniorDesignComS/2025s/402c/sd15_reel-steel/-/issues/37
Implementation
  Tweek G1 URDF for our purposes
  Create G1 MoveIt configuration
  Integrate spike of MoveIt inverse kinematics
  Worked on general code review, refactoring, and graphing…

## Slide 6: Maxim
Framework
  Plan framework broadly with team
  Implement framework v2
Preprocessing
  Parse bodypoints
  Point interpolation
  Point smoothing
Calibration
  Arm length finding
  Statistical outlier detection